Weekly Project Status Report – Benilde Clinic and Health Information System

January 21 – January 27, 2013

# Accomplishments This Week

**JULIAN, Katherine M. –** 2 hours

* Initial Draft of Page Layout of the Internet-based system
* Login
* Health Records
* Inventory
* RDP changes

**PELEA, Michael Q. –**  4.5 hours

* Dental Form for Internet-based system
* Enabled Ajax for the sliding animation of the Tooth Statuses
* Started UI
* Functionality: Add treatment for Patients (Intranet-based system)
* Fixed UI
* Fixed Records to be shown on the table
* Improved Code flexibility wherein System codes do not need to be changed whenever it is placed on another machine (Database Access)  
    
  *Note:* The working codes were not given to Amandeep Saini for QA Testing.

**SAINI, Amandeep Singh –** 3.5hours

* Functionality: Approved Student and Personnel Status (Internet-based system)
* Maintenance Page for Admin (Internet-based system)
* Add, Edit, Delete Role
* Add, Edit, Delete, Search accounts

**VELASCO, Jay Christopher** – 15 hours

* Redesigned database for Inventory Management
* Created the Functionality for Disposing of medicines and supplies from the stock room to on-the-counter inventory of every campus
* Created the Functionality Updating/ Monitor Inventory Counts on stock room and on-the-counter

# Items on the Radar Next Week

**JULIAN, Katherine M.**

* Implementation of Clinic Inventory Page Layout (Intranet-based system)
* Implementation of Login Page Layout on Login Page (Intranet-based system)
* Clinic Inventory Management Page Layout (Intranet-based system)

**PELEA, Michael Q.**

* Add Patient Complaint/ Diagnosis and Treatment Functionality based on PO’s preferences (Intranet-based system)
* Page navigation for inventory management (Intranet-based system)

**SAINI, Amandeep Singh**

* Search Functionality for Clinic Nurses/ Doctors (Intranet-based system)

**VELASCO, Jay Christopher**

* Monitor Medicines’ Expiration Date (Intranet-based system)
* IP catching and recording of Clinic Machines for treatment functionality. (Intranet-based system)

# Milestones Completed

* Redesigned database for Inventory Management
* Initial Draft of Page Layout of the Internet-based system
* Functionality for Disposing of medicines and supplies from the stock room to on-the-counter inventory of every campus
* Functionality Updating/ Monitor Inventory Counts on stock room and on-the-counter
* Functionality: Approved Student and Personnel Status (Internet-based system)
* Maintenance Page for Admin (Internet-based system)
* Add, Edit, Delete Role
* Add, Edit, Delete, Search accounts
* Dental Form for Internet-based system
* Enabled Ajax for the sliding animation of the Tooth Statuses
* Started UI
* Functionality: Add treatment for Patients (Intranet-based system)
* Fixed UI
* Fixed Records to be shown on the table
* Improved Code flexibility wherein System codes do not need to be changed whenever it is placed on another machine (Database Access)

# Open Issues/ Action Items

|  |  |  |
| --- | --- | --- |
| Issue Description | Current status  (in process, on hold) | Next steps/ due date |
| **ISPROJ2** | | |
| Validation for Status in the Patient Information | In process | Java script Validation and Server Side Validation – January 30, 2013 |
| User Interference for the Maintenance Page | In process | Will implement or will join together the User Interference and the Code Behind. – February 8,2013 |
| URL Parameter for Maintenance Page | In Process | Will implement URL Parameter with Validation – February 8,2013 |
| Validation in the Course and Department Maintenance Page | In Process | Java script Validation and Server Side Validation – February 8,2013 |

# Closed Issues

|  |  |  |
| --- | --- | --- |
| Issue Description | Current status | Next steps/ due date |
| **ISPROJ1** | | |
| If the user commit 3 times incorrect username or password in the Login page, the Captcha will automatically visible for Security Purpose  Problem: The Captcha is not being visible when 3 times an incorrect username and password occurred | Completed |  |
| Validation for the Health Information in their corresponding text boxes | Completed |  |
| Improve text box sizes | Completed |  |
| Validation for the Physical Examination in their corresponding text boxes | Completed |  |
| Validation for Birthday in Health Information | Completed |  |
| Validation of the Search Form if the script is ' OR '1'='1' ' | Completed |  |
| Validation for Birthday in Health Information. When the user clicked his/her birthday, it will immediately update the age of the user | Completed |  |
| When searching O’neal, it should be shown immediately | Completed |  |
| Invalid attempt to call Read when reader is closed in the Login from when inputting the user id 12345 | Completed |  |
| If the CAPTCHA appeared and if the password is incorrect, the label is not visible | Completed |  |
| **ISPROJ2** | | |
| N/A | N/A | N/A |